# Sprint Review and Sprint Retrospective 2 - Team Ethernet

* Features implemented
  + Updated documentation
  + Implemented Homepage
  + Implemented React’s Routing Features
* Issues fixed
  + Deliverable 1 Revisions (requirements in SRS and wiki)
  + Updated UI mockups
* Implementation review
  + *What went well in the implementation*
    - Documentation revision went smoothly
    - Formatting of the web application went well
  + *What problems occurred*
    - Routing for the web application was difficult to get working in the beginning.
  + *How problems were solved*
    - Looked at past teams’ GitHub repositories and looked into specific errors in React’s Documentation
* Changes made
  + added the quality-checking policy to the wiki
  + added UI mockups
  + added Use Case Diagrams and Descriptions
* Plans for next sprint *(What will be done for the next sprint)*
  + Implement more pages and feature for the web application (eg Sign up, avatar page, etc).
* Sprint Retrospective
  + *What went well?*
    - Collaboration on the GitHub went well
    - Team members worked efficiently and completed their tasks
  + *What could be improved?*
    - We could improve on keeping the Kanban board up to date with what we are currently doing (eg moving tasks to other columns).
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *update the Kanban board more often* | *Everyone* | *We will all check in periodically through our meetings and through the Discord Chat to ensure the board is being properly updated to reflect the current work.* |

# Sprint Review and Sprint Retrospective 1 - Team Ethernet

* Features implemented
  + Created the React App
  + Organized Document Folders for prior Deliverables
* Issues fixed
  + Deliverable 0 Revisions
  + Updated user stories
  + Updated project description
* Implementation review
  + *What went well in the implementation*
    - The creation of the React App went well; It was simple and went smoothly.
    - Revision of documentation also went smoothly.
  + *What problems occurred*
    - Needed clarification on how Sprint Backlog worked and what needed to be turned in.
    - Needed clarification on what it meant to contribute to GitHub.
  + *How problems were solved*
    - Asked questions in the Discord and got help from Dr. Greg.
* Changes made
  + Added website on GitHub
  + Changed User Stories
  + Updated Readme with download instructions
* Plans for next sprint *(What will be done for the next sprint)*
  + Implement the ability for the user to create and track their tasks in the app.
  + Implement simple navigation in the app so that the app is easily navigable and user-friendly.
* Sprint Retrospective
  + *What went well?*
    - Implementing the React App went smoothly
    - Updating Documents went smoothly
    - Everyone did their work on time
    - Everyone communicated effectively most of the time
  + *What could be improved?*
    - Occasionally communication was rough; we could improve upon that.
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| *Communicate more effectively with each other.* | *All group members.* | *We will all check in on the chat and ensure that we are all contributing to important team conversations.* |